Project Status Report II

Date of Report Issue/Prepared:

Report Prepared By Team members: Kalp Senghani

Jenil Shah

Diya Patel

Neel Kinariwala

Leela Krishna Reddy

Matthew Pollock

Employer/Organization:

| Project Name: Project Team: Period Reporting: Overall Project Health | EventRaze (Event Management System) |  |
| --- | --- | --- |
|  | Team 11 |  |
|  | Start Date: Feb 01, 2025 | End Date: Mar 07, 2025 |
|  | Green (Good) |  |

Summary

Project Status Summary

Our EventRaze (Event Management System) project is nearing completion. All major development tasks, including backend API development, frontend-backend integration, database implementation, and payment gateway integration, have been successfully completed. Currently, the team is focused on unit testing, security testing, debugging, and final deployment. Additionally, efforts are being made to enhance the frontend for better efficiency and attractiveness. We remain committed to completing these final steps within the project timeline and ensuring a seamless, secure, and user-friendly event management system.

| Accomplishments As Planned | Planned but not Accomplished |
| --- | --- |
| Frontend UI Implementation | Security Testing (partially completed, to be finalized in the next phase) |
| Connecting Frontend to Backend | Unit Testing (In Progress) |
| Payment Gateway Integration | Enhancing Frontend Efficiency & Attractiveness (In Progress) |
| Database Implementation | Deployment |

Upcoming Objectives for Mar 08, 2025 to Mar 27, 2025

|  |  | Planned Activities/Tasks for Next Period |  |  |
| --- | --- | --- | --- | --- |
| Activity/Task | Assigned To <name/s> |  | Duration <days> | Date |
| Security Testing | Leela Krishna, Neel |  | 6 Days | 2025-03-12 |
| Debugging | Kalp, Jenil |  | 10 Days | 2025-03-18 |
| Frontend Enhancements | Neel, Diya |  | 5 Days | 2025-03-15 |
| Final Review | Entire Team |  | 5 Days | 2025-03-18 |
| Framing the documents for minutes of meetings and other | Matthew Pollock |  | 2 Days | 2025-03-07 |

|  | Milestones for Next Period |  |  |
| --- | --- | --- | --- |
| Milestone (Objective) |  | Assigned To | Delivery Date |
| Complete Security Testing |  | Leela Krishna, Neel | 2025-03-18 |
| Final Review & Bug Fixes |  | Kalp, Diya, Jenil | 2025-03-25 |
| Deployment Completion |  | Entire Team | 2025-03-27 |

Managing Issues and Risk (for current reporting period and next period)

| Issues/Problems | Resolution Strategy | Due Date |
| --- | --- | --- |
| Security Testing Delay | Allocate additional resources for testing | 2025-03-18 |
| Unexpected Bugs in Integration | Parallel debugging during testing | 2025-03-25 |
| Deployment Readiness Validation | Conduct multiple rounds of pre-deployment checks | 2025-03-27 |

| Upcoming Risks | Risk Ranking (Hi, Med, Low) | Risk Impact (Hi, Med, Low) | Mitigation Strategy |
| --- | --- | --- | --- |
| Final Deployment Issues | Medium | High | Early testing & validations |
| Unresolved Security Loopholes | High | High | Security audits & patching |
| Unexpected Downtime Post-Launch | Medium | High | Backup & rollback plans |
| Unresolved security gaps | High | High | Perform rigorous security checks before deployment |

NOTE: Attach additional sheets if insufficient space available

Submission Guidelines:

Please submit as “W25_T<team number>_ProjectReport2”.

For e.g., W25_T99_ProjectReport2

This is a group submission i.e. one per group.

Due Dates:

Sunday, Mar 09, 2025 (11:59 p.m.)